## Slide 1: LAN Admin Meeting
November 13, 2014

## Slide 2: Meeting Agenda
Agenda Item
Facilities Design – Tech Implications
Cypress Village Tour
Project Updates
Microsoft Office for Staff (Personal Use)
CETPA – Conference and Regional Group
CUE – Early Bird Reg
December Meeting

## Slide 3: Facilities Design and Tech
Flexibility/Mobility
  Flexible/Reconfigurable Furniture
  Small Group Learning Spaces
  Outdoor Learning Spaces
  Wireless/Mobile Devices
  “Untethered” Teachers
  Technology is an everyday TOOL – Not someplace you GO
Dependent on Infrastructure

## Slide 4: Project Updates- SCCM
Timeline | Milestones
December 2014 | Site Needs Assessments (Site-Wide) Back-End Infrastructure Completed
January 2015 | SCCM Configuration, Policy Development Pilot Sites Detailed Assessments (User-Level)
February 2015 | Packages (Apps/Bundles) Developed and Tested Pilot Sites Implementation and Feedback
March – May 2015 | Final Schedule Developed Site Implementations
June 2015 | Hybrid/Two-Step Process

## Slide 5: Project Updates
Voicemail Upgrade – December 3rd -4th
  Email will go out tomorrow
  Users should clear out voicemail “just in case”
  Voicemail will be down for a few hours (after 5:30, 12/3)
  Voicemail more than 1 year old will be deleted

## Slide 6: Projector Refresh Project
Projector Refresh Project
  1035 Rooms Complete
  “Standard Approach”:
    What is the solution that meets the needs of most teachers that would use this space?
    Maximize reuse of mounts/cabling
  Change Orders
    “Immovable Objects” Fire/ADA restrictions, lighting structures
    Must be “Good for All”
    Approved by Principal before submitted to Project Team
    Site responsible for additional cost in most cases

## Slide 7: Microsoft Office for Staff
Free (for Personal Use) Office available to staff soon
Includes edit rights on iOS Office
Formal Announcement to come after testing is complete
Two options for staff:
  Free- For duration of employment with IUSD
  $10 – Perpetual License
Instructions will be emailed, posted to: https://intranet.iusd.org/infotech/employee-discounts.html

## Slide 8: Additional Thoughts
CETPA
  Mgt Team at Conference November 17-21
  Regional Group Meeting in January – Help Desk Shootout
CUE
  Early Bird Reg Closing Soon
  Coordinate with Ed Tech Team
December 18 Location?